petechpartners.com

Website Revision Punchlist

Based on feedback from Tim  |  Prepared for Replit implementation

HOMEPAGE — Hero Section

| # | Page | Action Item | Priority | Details / Notes |
| --- | --- | --- | --- | --- |
| 1 | Home | Remove the redundant logo/text overlay from center of hero image | HIGH | The company name already appears in the nav bar. Remove the centered overlay text to declutter the hero. |
| 2 | Home | Move the hero overlay text to the main headline area | HIGH | Take the descriptive text that was in the center overlay and use it as the hero headline/subheadline instead. |
| 3 | Home | Change tagline to “Strategic IT Solutions” | HIGH | Update the hero headline to read “Strategic IT Solutions” for clarity on the IT/tech focus. |
| 4 | Home | Remove the “Open Classified Tech Brief” CTA button | MEDIUM | Keep only one CTA. The dual buttons create confusion. Remove this one and keep “Secure a Strategic Debrief.” |
| 5 | Home | Consider renaming “Secure a Strategic Debrief” | MEDIUM | The name may not be immediately clear to outsiders. Consider a plainer name if conversion is low. Test and iterate. |

HOMEPAGE — Content Blocks & Spacing

| # | Page | Action Item | Priority | Details / Notes |
| --- | --- | --- | --- | --- |
| 6 | Home | Reduce white space in the second content block by ~50% | MEDIUM | Cut the top and bottom padding/margin roughly in half. Keep some breathing room but reduce excessive scroll. |
| 7 | Home | Add a section title/header to the “challenges” content block | HIGH | This is the only block without a heading. Add a title like “The Problems You’re Facing” or similar so visitors instantly know the context. |
| 8 | Home | Add business outcomes to the “security holes” bullet | MEDIUM | Instead of just “security holes everywhere,” state the business consequence (e.g., deal risk, compliance failure, data exposure). |
| 9 | Home | Reduce white space in the tools/platforms section to match other blocks | MEDIUM | The spacing here is noticeably larger than other content blocks. Make it consistent. |
| 10 | Home | Change “Locked Down & Compliant” to a business outcome | MEDIUM | In the “What Winning Looks Like” section, reframe this as the business result of being compliant (e.g., “Deal-Ready Security” or “Compliance That Closes Deals”). |

HOMEPAGE — Calls to Action

| # | Page | Action Item | Priority | Details / Notes |
| --- | --- | --- | --- | --- |
| 11 | Home | Use only ONE primary CTA throughout the homepage | HIGH | Remove alternate CTA buttons. Stick to a single, consistent call to action across the entire page. |
| 12 | Home | Add the explainer text below every CTA instance | MEDIUM | The “No cost, no pressure, high clarity” line works well. Include it beneath every CTA button placement. |
| 13 | Home | Add the CTA button every other content block | HIGH | Currently the CTA only appears at top and bottom. Insert it roughly every 2 content blocks so visitors never have to scroll far to take action. |

HOMEPAGE — Credibility & Social Proof

| # | Page | Action Item | Priority | Details / Notes |
| --- | --- | --- | --- | --- |
| 14 | Home | Add testimonials near the “Why Us” section | HIGH | Place client testimonials right before or after the “Why Us” block. This is the ideal location for social proof. |
| 15 | Home | Add a “Software We Know” content block with platform logos | MEDIUM | Show logos for DealCloud, Affinity, PitchBook, VDRs, etc. Builds instant credibility with PE firms that use these tools. |
| 16 | Home | Add any relevant certifications or badges | LOW | If certifications exist for DealCloud, Affinity, etc., display those badges. If not, skip for now. |

HOMEPAGE — Process Page Cross-Links

| # | Page | Action Item | Priority | Details / Notes |
| --- | --- | --- | --- | --- |
| 17 | Home | Add links/teasers on homepage that drive to the Our Process page | MEDIUM | In the “How to Fix It” section (or similar), add a brief reference to the process and a link to the full Our Process page. |

TESTIMONIALS PAGE

| # | Page | Action Item | Priority | Details / Notes |
| --- | --- | --- | --- | --- |
| 18 | Testimonials | Make the CTA consistent with the homepage CTA | HIGH | Currently this page has a different CTA label than the homepage. Use the exact same button text and link everywhere. |

OUR PROCESS PAGE

| # | Page | Action Item | Priority | Details / Notes |
| --- | --- | --- | --- | --- |
| 19 | Process | Add the primary CTA in multiple locations on this page | HIGH | The CTA doesn’t appear often enough. Insert it in several places throughout the page content. |
| 20 | Process | Make the CTA label consistent with homepage | HIGH | This page uses “free 30-minute strategy call.” Match it to whatever the final CTA name is across the site. |

SITEWIDE — Consistency

| # | Page | Action Item | Priority | Details / Notes |
| --- | --- | --- | --- | --- |
| 21 | All Pages | Standardize the CTA name across every page | HIGH | Currently the CTA is called different things on different pages: “Secure a Strategic Debrief,” “free 30-min strategy call,” “Storm the Data Room.” Pick ONE name and use it everywhere. |
| 22 | All Pages | Rename or replace “Storm the Data Room” | MEDIUM | This label in the nav/header links to the strategic debrief booking. Make it match the chosen CTA name for clarity. |
| 23 | All Pages | Ensure CTA explainer text appears below every CTA button sitewide | MEDIUM | The “No cost, no pressure, high clarity” subtext should follow every CTA button on every page. |

## Summary

| Category | Count |
| --- | --- |
| Total Items | 23 |
| HIGH Priority | 10 |
| MEDIUM Priority | 12 |
| LOW Priority | 1 |

Recommended approach: Start with all HIGH priority items first, then MEDIUM, then LOW. The CTA consistency items (#21–22) are the highest-impact changes since they affect every page.